## Slide 1: Monthly Report (October 15 – November 5, 2025)
ICT: System Development Division
AMG HOLDINGS

## Slide 2: CRM System (Fully Completed)
The CRM system has reached full operational status. The recent phase focused on: - Integrating custom CRM modules into a unified marketing system. - Embedding data quality and telemarketing confirmations into core lead workflows. - Automating KPI computation and scoring through real-time updates. - Developing role-based access control for sales, marketing, and management users. - Conducting comprehensive testing, presentation, and feedback sessions with the ICT department. Next Steps: - Address ICT feedback on the CRM Business Requirement Document. - Initiate user-level testing with actual business data prior to deployment. - Prepare rollout documentation and deployment roadmap.

## Slide 3: KPI Framework (Completed and Integrated)
The KPI Framework was finalized and merged with the CRM system to provide: - Dynamic KPI definition and tracking for data quality and lead management. - Automatic linkage between telemarketing activities and KPI achievements. - Real-time computation for both actual and target values, improving performance analysis. Outcome: Improved decision-making visibility and precise evaluation of individual and departmental productivity.

## Slide 4: Active Directory (AD) System Recovery
A system-wide domain user lockout occurred, impacting all users. The issue was thoroughly investigated and resolved after extensive recovery efforts over two days. All domain users have since regained normal operations. Actions Taken: - Restored all domain accounts and validated group policies. - Introduced monitoring and access control measures to prevent recurrence. Outcome: Full user access restored and AD system stabilized.

## Slide 5: Other Activities
- Inventory Module: Initiated product master data setup with ICT collaboration. - System Testing: Verified integration across CRM, KPI, telemarketing, competitor log, and marketing intelligence modules. - Documentation: Prepared detailed system documentation and reports for upcoming presentation. - Weekly & Monthly Meetings: Participated in ICT coordination and planning sessions.

## Slide 6: Challenges and Resolutions
Challenges: - User Lockout Incident: Required deep technical troubleshooting and multi-day recovery efforts. - Module Consolidation: Merging standalone CRM modules required refinement to maintain logic consistency. Resolutions: - Implemented stricter credential policies and AD monitoring tools. - Standardized CRM logic to prevent computation inconsistencies.

## Slide 7: Next Month’s Focus
- Conduct final user acceptance testing (UAT) for CRM and KPI modules. - Deploy the unified Marketing System. - Initiate training and documentation handover to end-user departments. - Begin development of the JS-based price comparison dashboard for AMG vs. competitor data visualization.